The Oldenburg Town Council met Monday, October 5, 2026 at 7:00 PM at the Municipal Building meeting room. After being called to order by President Brian Clagg, the minutes from the September 8, 2026 meeting and the Executive Session from September 14, 2026 were approved. A motion to accept was made by Councilman Kerker, seconded by Councilman Wahman. All in favor.

First on the agenda, President Clagg discussed making changes to the proposed animal ordinance discussed at the previous months’ meeting.  Jeanie Hinkle from Franklin County Animal Control reviewed the proposed ordinance and made a suggestion to change section 4 to having video/audio proof or two or more individuals offering a complaint. Clagg further discussed adding verbiage: “upon designation of a nuisance animal, enhanced containment may be imposed.” Discussion with attorney Kellerman and councilmen with various scenarios. Hinkle further suggested changing the written appeal time from 10 days to 5 days so as not to interfere with Franklin county’s process. This item will be added to the November agenda for further review.

Next the Heritage park update was provided by Jeff Paul who discussed the shelter progression; 10 benches have arrived and will go on the courts as soon as donor tags are installed. Paul further discussed plans to disguise the portable toilet with a 9x12 concrete slab with an addition of fencing to hide with 8-foot panels which will be 8-foot tall. Quotes discussed with council. Paul next discussed a family who wanted to add a porch swing with a roof and poured stamp concrete patio. Paul will check with the county for a building permit. Motion to approve made by Councilman Kerker. Seconded by Councilman Wahman. All in favor.

Clagg next discussed the Hamburg Road pothole which may have broken tile underneath. Clagg and council agreed it does need to be repaired. Ben Wahman has looked at it and has stated he can do the repair. Motion to approve project made by Councilman Kerker, seconded by Clagg. Councilman Wahman abstained from voting.

The Washington Street slab debris issue was discussed next. Clagg reached out to the Highway Department supervisor Justin Ball who stated there is no interlocal agreement to provide that kind of service. There is an interlocal agreement to remove snow. Discussion with Kellerman/follow-up requested. Adding to the November agenda.

Next Clerk Treasurer Hunter read the ’27 Budget amounts (second reading): General Fund: $327,842, Local Road & Street: $10,000, Motor Vehicle Highway: $34,400, CCI: $6,000, Fire Territory: $156,079, Riverboat: $5,000, EDIT: $60,000, LLECE: $1,500, Solid Waste: $35,000, Public Safety LOIT: $20,000, Federal Grant DES# 2101701: $60,000, Opioid Settlement: $630, and NLT: $0. Motion to accept made by Kerker, seconded by Wahman. All in favor. Budget form #4 signed.

Next Clagg discussed Town Council interviews which were held. Clagg stated all three candidates were great options but council ultimately agreed to add Tom Wodtke and Mike Ferringer to the board at the January meeting. Motion to accept the new council members was made by Dave Wahman and seconded by Councilman Kerker. Wodtke and Ferringer will be sworn in at the January 4, 2026 meeting.

Second reading of the Amended Ordinance 2011-2 to change the wording regarding Reserve officers, to be appointed at the discretion of the town Marshal. Motion to accept made by Councilman Wahman. Vice President Kerker seconded. All in favor.

Second reading of Ordinance 2026-05 to establish a separate fund for building permit fees. Motion to accept made by Kerker. Seconded by Wahman. All in favor.

Attorney Kellerman reviewed the Franklin County Multi-Hazard Mitigation Plan and discussed, the document will need to be signed. Adding to the November agenda.

Next Clagg discussed the need for pest control at the municipal building. CT Hunter will follow-up with Advantage Pest Control.

Clagg mentioned a reminder from Maxwell Construction working on the Senior Village; they have seen people within the construction fence and would like to remind people to stay outside of the fence for their safety.

22108 Vine Street grass ordinance violation. Attorney Kellerman will send a letter.

Finally a quick note from Jeff Paul: OA students help assembled benches, pulled out staples and nails and old screws and scraped them down and they also cleaned the Oldenburg Police Department sign. Their help is very appreciated!

Motion to adjourn made by Councilman Kerker. Seconded by Wahman. All in favor.